iNtegrate Ad-hoc Committee Report

December 2010

- Module leads at all institutions continue to meet on Monday afternoons at least twice a month.

- Project leads for all institutions continue to meet at least once a week.

- GBC had its iNtegrate  Module Leads meetings on Friday, November  12th and Friday, December 3rd.  The next scheduled meeting is December 17th.

- Student Financials is conducting cashiering training with staff in Elko and all of the centers.

- Consultants from CCI continue to visit GBC to assist with setups for the modules.

- Class schedule training in PeopleSoft for departmental support staff and centers was conducted in November.

- Admissions Module is transitioning to a new module lead, with Marsha Holford taking over the lead role in that area.

- Faculty Center overview will be held on December 7th for the iNtegrate project team.

- Faculty will have an opportunity to participate in a Faculty Center overview when they return in January.

- GBC’s first “go-live” will be on January 10, 2011, with the web application for students applying for Fall 2011.

- At the December 2010 Board of Regents Investment and Facilities committee meeting, the committee reserved $20M from investment income for future phases of iNtegrate, including Financials, Grants and Contracts, and Human Resources.