iNtegrate2 Ad-hoc Committee Report

April 2016

- iNt2 project team members met on 3/16

- P1 Phase 2 testing was completed 2/16-3/2. GBC users participated via IAV, webinar and phone conference. This testing was to test Workday business process from end to end for Human Resources, Finance and Grants.

- Weekly meetings for Technical integrations at the NSHE level continue

- Bi weekly meetings have started for Reporting and Training

- Locations meeting was held on 4/1

- Rebecca Theim was out at GBC on 3/24 to discuss project communications with the project team

- Point of Contacts meetings are now bi weekly

- GBC formed a weekly conference call with NSC, TMCC, WNC to review how the project is working for the smaller institutions

- Next GBC meeting is scheduled for 4/20

- Meeting on developing Workday training materials to be held in Las Vegas on April 27th.  Sonja & Lora will be attending