iNtegrate2 Ad-hoc Committee Report

Workday software implementation for Human Resources & Finance

December 2017

- Workday went live 10/1/2017. The project is moving from implementation and go-live support to Shared Governance.

- Shared Governance structure started in November based on the Memo of Understanding. Meetings are being scheduled for various working and governance groups.

- GBC team will meet on 12/13/2017 and then on 01/17/2017. The team will discuss current issues and future trainings.

- Finance continues to process journal runs in Workday and cutting checks to Vendors. Suppliers need to register in the online supplier registration.

- Grant award data was updated & validated.  Each award (grant) has multiple tasks and those all had to be entered.

- Leave requests, viewing payslips, spend authorizations and expense reports are types of items processing through Workday

- 1st quarterly reporting will be in January.